# J3 Action Plan — Tactical Experimentation

Format: J3 Action Plan

Effort type: Main Effort

Status: DRAFT — for Commandant review before tabling to J3

Assumptions flagged, not resolved

Several objectives below depend on Commander decisions that are still PENDING. Each dependent objective is marked with a note naming the decision.

# 1. Phases of Implementation

| Phase | Period | Capability Gate |
| --- | --- | --- |
| Phase One | Now — Q3 2027 | Foundations: experimentation cell established, J3 WDC governance operational, first governed Makhlab serial complete |
| Phase Two | Q4 2027 — Q1 2029 | Scale: thematic UxS exercise delivered, lessons exploitation mechanism operational, TTP library growing |
| Phase Three | Q2 2029 — Q3 2030 | Consolidate: experimentation programme routine and self-sustaining across land, air, and (if assessed viable) maritime |

Phase One combines the PREP and Phase 1 stages of the detailed implementation plan.

# 2. Defining Phased Objectives

## Phase One – 2026/2027

1. Establish the J3 WDC experimentation governance framework. Trigger, approval, reporting, and TTP transfer process defined by Q3 26; SBTDWS executes, J3 WDC owns priorities and outputs.

Depends on D-11 (PENDING)

Formal J3 WDC governance for tactical experimentation is not yet decided. Without it, Makhlab 1 and follow-on serials proceed informally and outputs are not institutionalised.

2. Establish the SBTDWS experimentation cell. 3–5 personnel in role and operational by Q4 26.

3. Deliver the first governed Makhlab 1 PoC serial. UxS focus, data captured, AAR conducted, TTP recommendations drafted, by Q1 27, in partnership with Falcons Brigade.

4. Complete the first TTP transfer test. Makhlab 1 recommendations reviewed, refined, and formally handed to J3 WDC for unit adoption by Q2 27.

5. Finalise the TEIW Standing Charter (v0.2, FPV as Priority 1) and field the UxS portfolio (land and air) by Q2 27.

## Phase Two – 2028

6. Deliver the thematic UxS Tactical Employment exercise. Large-scale exercise integrating experimentation and validation, across 2028.

7. Stand up the formal lessons exploitation mechanism. Quarterly cycle: exercise observations and operational lessons → course review → TTP refinement → validation criteria update, operational by 2028.

8. Establish the Makhlab follow-on serial cadence. Annual or bi-annual governed experimentation serials, expanding UxS scope, from FY28.

9. Assess maritime UxS scope and feasibility, 2028.

## Phase Three – 2029/2030

10. Declare the experimentation programme routine and self-sustaining. TEIW operating at scale across land, air, and (if assessed viable) maritime; TTP transfer to units embedded as standard cycle, by 2030.

Depends on D-09 (PENDING)

The CAPDEV → PGIC transition plan (what stays with SBTDWS under J3 WDC governance vs transfers to PG Innovation Command) is not yet decided. TEIW's long-term scope cannot be finalised until this boundary is confirmed.

# 3. Identifying Requirements for Achieving Objectives

Formalise the J3 WDC experimentation governance framework (trigger, approval, reporting, TTP transfer) in writing — not assumed from the PG 2030 Directive alone.

Confirm SBTDWS's mandate as the PG's field execution arm for tactical experimentation, in writing.

Stand up and resource the experimentation cell (3–5 personnel with serial design, data capture, and TTP writing capacity).

Field the UxS portfolio: FPV drones (Priority 1 per TEIW charter), VTOL UxS, land UxS, data capture systems, simulation capacity.

Negotiate and sign the Makhlab 1 Memorandum of Agreement between J3 WDC and SBTDWS.

Define and confirm the CAPDEV → PG Innovation Command (PGIC) transition boundary.

Design and operationalise the lessons exploitation mechanism (J7 / J2 input into course design, TTP refinement, validation criteria).